**Meeting Minutes (Group)**

**Call to order**

A meeting of **Team 07** was held at **New Library Project Room 02** on **2020/10/28**. Attendees included Qicheng CHEN, Sihan LU, Longwen HU, Yanbin LUO, Chunlong ZHENG, Zhuopu WANG. No member not in attendance.

**Agenda**

**Modify Old User Stories**

* Removed user story "chat samples…", "fill in personal information…"

**Extended Function**

* We want to add some extended functions apart from NLP module (e.g. Search most recent movies for user)
* First, we do it very generally considering our user could be anyone, but too general may result in poor software quality. So, we want to find such functions from one main area (e.g. sport, movie, game, etc.), it will be easier.
* **Virtual Star Financial Manager (sort of)** may be a useful function and motive for user to use our program, as some groupies may want to imagine talking to their idol
* Sihan LU has some worries that we might have got off topic, because the main goal is to chat but not finance management
* We found that the brief only requires our program to have the ability to chat, but we can add some extended functionalities based on NLP
* Then we all agree to make this program an NLP based finance manager, user can use to record transactions, also chat with the app

**Add New User Stories**

* We modify part of user stories from Bank Of China as our project's user stories
* After some discussion, we decide to only have categories, income, expense, and balance as main components of our finance management function

**Unfinished Business**

* **Hulong WEN**: Find some NLP training data from GitHub (or somewhere else) **(ddl: 2020/11/04)**
* **All**: Read some about Python **(ddl: 2020/11/04)**
* **All**: Search about client-server program **(ddl: 2020/11/04)**
  + Preferably, the server is written in Python

**Motions**

* Brainstorm about use cases from different user perspectives on white board
* Search user story template online
* Yanbin LUO showed some client-server code

**New Business**

* **Sihan LU**: Add new use cases to use case diagram **(ddl: 2020/10/30)**

**Next Meeting**

To be confirmed