|  |  |
| --- | --- |
| **Meeting Minutes of Team 07** | |
| **Venue:** New Library Group Study Room 19 | **Meeting date:** 2021/02/23 |
| **Start time:** 11:00 | **End time:** 12:30 |
| **Attendance:**   * Qicheng CHEN * Longwen HU * Sihan LU * Chunlong ZHENG * Yanbing LUO * Zhuopu WANG | |
| **Late:** None | **Absence:** None |
| **Business from the last meeting:**  Construct basic functionalities of the mini-program such as appearance, response, settings modification. | |
| **Opening remarks:** | |
| **Content** | |
| **Item 1: Progress** | |
| * Sihan LU: partially finished settings page. * Qicheng CHEN: realized basic chat function, but incomplete. * Longwen HU: Database design, ready to start. * Yanbing LUO: made chat page. * Chunlong ZHENG: login, info modifications and database, about to start. | |
| **Item 2: Database Design** | |
| We decide to design a movie database first because it is easier (than a location database). When the user asks about a movie, we send the user a link that directs to the page with the movie infomration (maybe from wikipedia). | |
| **Work allocation and deadline:** | |
| **Name** | **Work and deadline (including remarks)** |
| Yanbing LUO | Keep building chat page (DDL: 1 week) |
| Sihan LU | Keep coding settings page (DDL: 1 week) |
| Zhuopu WANG | Search page (DDL: 1 week) |
| Qicheng CHEN | Train the NLP model into a more advanced model (DDL: 1 week) |
| Longwen HU | Build resources database and functions to return result to front end depending on input information (DDL: 1 week) |
| Chunlong ZHENG | Build user information database and functions to check users' information. (DDL: 1 week) |
| **Minutes taker:** Qicheng CHEN | |