|  |  |
| --- | --- |
| **Meeting Minutes of Team 07 (supervisor)** | |
| **Venue:** SEB outside FOSE office | **Meeting date:** 2021/03/08 |
| **Start time:** 17:30 | **End time:** 18:30 |
| **Attendance:**   * Qicheng CHEN * Longwen HU * Sihan LU * Chunlong ZHENG * Zhuopu WANG * Yanbing LUO * Zheng LU | |
| **Late:** None | **Absence:** None |
| **Business from the last supervisor meeting:**   * Implement front-end and back-end. | |
| **Content** | |
| **Item 1: Update progress to Zheng LU** | |
| Basic functions are implemented, but neither front-end nor back-end is integrated.   * Front-end and back-end implementation were distributed to 6 members. * Zheng LU was surprised the integration between front-end and back-end will take only 1 or 2 days, but we never try it. He reminded us if we fail to integrate them, we might get a mark around 50.   NLP model we found is not as intelligent as we expected.   * The model now can give a reasonable response only when the conversation is as simple as greetings. * Zheng LU said it is fine even if the robot will only rely “Yes”, we should now focus on integration part. | |
| **Additions to Agenda:**   * We were also thinking about deploying the server remotely, but Zheng LU said there is no need. And it will be very problematic: we will need to talk to the IT service, but they will probably not let us do it, plus we don’t have enough time. * We should start writing final report. | |
| **Work allocation and deadline:** | |
| **Name** | **Work and deadline (including remarks)** |
| All | Software integration and testing (\) |
| **Next Meeting Supervisor Time: To be confirmed** | |
| **Minutes taker:** Qicheng CHEN | |